## Slide 1: Project planning, Execution, and delivery
Project management
Dec. 2024
By A. Peterson
A Guide to Customer and Stakeholder Satisfaction

## Slide 2: Preface
The purpose of this presentation is to outline the project management best practices that I have developed throughout my career so far.
This presentation was developed to also act as a template for capturing components of a project - stakeholder requirements, record touchpoint notes, etc.
This presentation pertains to a project scenario fit for a full stack data scientist. Some of the content won’t be directly applicable to all projects.
A note on stakeholder vs. customer: My perspective as a project owner aligns best with the “supplier - customer” paradigm. I view the team executing the project as the “supplier” of the service or product, and the stakeholders/ customers that need the service or product as the “customers”. Stakeholders, to me, defines anyone with interest in the project. This includes entities like upper management, everyday users of the product or service (actual customers), and the immediate requestor of the product or service. I feel this approach keeps the stakeholders involved and results in optimal customer satisfaction!

## Slide 3: OverView
3 Key Steps for Successful Project Completion
Scope the Project
  Meet with all stakeholders, applicable customers, participating team members to determine end product expectations, functionality, and build a project completion timeline
Build the End Product
  Complete project tasks according to timeline deadlines, and keep up with status touchpoint meetings
Deliver the Product
  Reconvening with stakeholders, customers, and team members to showcase the project results and ensure customer satisfaction!

## Slide 4: Project delivery Guidelines
Communication is Key: Transparent communication between team members and stakeholders is an extremely important component for any project. Setbacks, increased cost requirements, and realistic deliverables should be communicated to stakeholders as soon as possible. As a general rule, meeting summaries should be sent out (same day) after the meeting completes.
Good Record Keeping is Essential: The idea behind this template is to provide a centralized place to record and store all project requirements, concerns, details, external discussions, progress, and meeting information not recorded on the timeline. All participants should have access to both.
Customer Safety is Paramount: The end product should never compromise the safety or security of customer or the supplier. Safety should be the first consideration in all project activities. Time to ensure safety and security of the end product should be set aside in the project timeline.
Customer Satisfaction is the Ultimate Goal: Any project’s success is always measured by the customer’s satisfaction. If requirements change or can’t be met, the customer should be made aware ASAP. After delivering the end product, the supplier should be available to assist the customer, such that they get the most out of their product.

## Slide 5: 1. Scope the Project
Steps to Success:
Preliminary Meeting: Meet with all stakeholders (“customers”), and team members (“suppliers”) to discuss desired outcome. - 30 mins
Strategize with the team based on stakeholder requirements. - 3 to 5 days
Project Launch Meeting: Reconvene with stakeholders to review the steps to completion. - 30 mins

## Slide 6: Preliminary Meeting
Give a brief overview of your understanding of the stakeholder’s request. This lets the stakeholders know you are engaged early on, and may lead to more detailed input from the stakeholders during this meeting.
Open the floor for direct input from the stakeholders. Record the stakeholders requirements and expectations for the product or service here.
Gathered Project Requirements
Known Project Requirements
Consider: Are there any specific requirements that the stakeholders want to emphasize? Any hard deadlines?

## Slide 7: Preliminary Meeting
It's a good idea to have a brief discussion about the project beforehand with all “suppliers”. Record initial thoughts and questions from the team here.
  Record answer here.
Initial Questions from the Team:
Consider: Once the initial discussion is complete, the moderator should send a meeting recap to all stakeholders and team members. This ensures both parties have record of the discussion and requirements, and anything that was missed can be conveyed later.
It's a good idea to have a brief discussion about the project beforehand with all “suppliers”. Record initial thoughts and questions from the team here.
  Record answer here.
It's a good idea to have a brief discussion about the project beforehand with all “suppliers”. Record initial thoughts and questions from the team here.
  Record answer here.
Discuss any initial concerns the team has during conversation.

## Slide 8: Strategizing
This slide should be used to record any afterthought questions from the team and clarification from the stakeholders. The bulk of the strategy plan will be captured in the “Project Launch Meeting” slides that follow. The information captured here, if any, will likely originate from individual team-stakeholder discussions or emails that happen during the 3-5 days of strategizing.
The team should be actively building a rough timeline capturing estimated timing and milestone commit dates

## Slide 9: Project launch Meeting
Re-iterate all project requirements here. Also capture any new information from the previous slide here.
Complete Project Requirements and Expectations
Consider: Don’t glaze over this step! Use this time to address any lingering uncertainty.

## Slide 10: Project launch Meeting
Description: Why is this step necessary for project completion?
Deliverables: The team should highlight the deliverables that the stakeholders can expect upon the completion of this milestone. What is the end product for this step?
Project Milestone: (Milestone Name Here - Estimated Time Needed to Complete)
Consider: Know your audience. Keep the technical details light, and be direct when defining deliverables.

## Slide 11: Project launch Meeting
Description: Why is this step necessary for project completion?
Deliverables: The team should highlight the deliverables that the stakeholders can expect upon the completion of this milestone. What is the end product for this step?
Project Milestone: (Milestone Name Here - Estimated Time Needed to Complete)
Consider: Know your audience. Keep the technical details light, and be direct when defining deliverables.

## Slide 12: Project launch Meeting
Description: Why is this step necessary for project completion?
Deliverables: The team should highlight the deliverables that the stakeholders can expect upon the completion of this milestone. What is the end product for this step?
Project Milestone: (Milestone Name Here - Estimated Time Needed to Complete)
Consider: Know your audience. Keep the technical details light, and be direct when defining deliverables.

## Slide 13: Project launch Meeting
Open up the project timeline file or paste a picture here. Make sure completion dates and durations match the milestone slides. If there’s any issue with timing and deadlines, it will be discussed here or in the previous slides. The goal here is to get everyone on board with the proposed project trajectory.
Start to Finish Project Timeline
Consider: Know your audience. Keep the technical details light, and be direct when defining deliverables.

## Slide 14: Project launch Meeting
Commit to a touchpoint meeting rhythm that is conducive to both stakeholder and team schedules. Add these meetings to the timeline if they are not there already.
Wrap Up
Reminder to Moderator: Send out a recap email with the finalized project requirements, finalized project timeline, and dates for touchpoint meetings.

## Slide 15: 2. Build the end product
Steps to Success:
Keep up with recurring progress touchpoint meetings.
Complete project tasks as outlined in the project timeline, and update the timeline.
Soft launch product or service with limited participants.
Address any issues.

## Slide 16: Project Touchpoint
Use these slides to showcase notable progress and milestone deliverables. This is an opportunity for the stakeholders to ask detailed question if they choose. Did we meet the desired outcome?
Any unforeseen setbacks should be recorded and explained here as well. Depending on the severity and time cost, these should be escalated before the touchpoint meetings.

## Slide 17: Project Touchpoint
Use these slides to showcase notable progress and milestone deliverables. This is an opportunity for the stakeholders to ask detailed question if they choose. Did we meet the desired outcome?
Any unforeseen setbacks should be recorded and explained here as well. Depending on the severity and time cost, these should be escalated before the touchpoint meetings.

## Slide 18: Project Touchpoint
Use these slides to showcase notable progress and milestone deliverables. This is an opportunity for the stakeholders to ask detailed question if they choose. Did we meet the desired outcome?
Any unforeseen setbacks should be recorded and explained here as well. Depending on the severity and time cost, these should be escalated before the touchpoint meetings.

## Slide 19: Project Touchpoint
Use these slides to showcase notable progress and milestone deliverables. This is an opportunity for the stakeholders to ask detailed question if they choose. Did we meet the desired outcome?
Any unforeseen setbacks should be recorded and explained here as well. Depending on the severity and time cost, these should be escalated before the touchpoint meetings.

## Slide 20: Project Touchpoint
Use these slides to showcase notable progress and milestone deliverables. This is an opportunity for the stakeholders to ask detailed question if they choose. Did we meet the desired outcome?
Any unforeseen setbacks should be recorded and explained here as well. Depending on the severity and time cost, these should be escalated before the touchpoint meetings.

## Slide 21: Project Touchpoint
Use these slides to showcase notable progress and milestone deliverables. This is an opportunity for the stakeholders to ask detailed question if they choose. Did we meet the desired outcome?
Any unforeseen setbacks should be recorded and explained here as well. Depending on the severity and time cost, these should be escalated before the touchpoint meetings.

## Slide 22: Soft Launch/ Debugging
  Recruit relevant subjects willing to test out the final product. Record user feedback and issues encountered during the soft launch. Record solutions as well; The final product should be fully functional and tested ahead of delivery.

## Slide 23: 3. Deliver end product
Steps to Success:
Delivery Meeting: Meeting with stakeholders to review functionality of the end product.

## Slide 24: Delivery Meeting
  Recap the project requirements and give a brief explanation of how the end product satisfies the requirement.
  If applicable, conduct a functionality demo of the live product. Encourage the stakeholders to actively follow along if possible.
  Share any applicable performance metrics that the customer values.
  Share any shortcomings or unmet requirements. Keep in mind: These must be discussed with all stakeholders prior to the delivery meeting. This is not the time for surprises!
  Answer any and all questions the customer has. Follow up if need be.
  Make sure the stakeholders understand that the team will be available for troubleshooting at the close of the meeting. Taking care of customers after delivery contributes to their satisfaction immensely!